⚡ ShopEasy Electronics Store

SOFTWARE TEST PLAN

PEP Course — Software Testing Project Prepared by: Sonika Deshwal B.Tech CSE (AI & ML) ¦ Batch 2023–2027 ¦ LPU Date: 20 May 2025 Version: 1.0

# 1. Introduction

This Test Plan describes the testing strategy, scope, objectives, approach, and schedule for the ShopEasy Electronics E-Commerce Store — a React-based web application built and deployed as part of the PEP Course at Lovely Professional University.

The live application is available at: https://shop-easy-beige.vercel.app/

# 2. Test Objectives

The key objectives of this testing effort are:

- Verify that all core e-commerce features function correctly as per requirements.

- Identify defects, bugs, and usability issues before final submission.

- Ensure the application handles both valid and invalid user inputs correctly.

- Validate that the UI renders correctly across different screen sizes (responsive design).

- Confirm that business logic (cart totals, discounts, filtering) is accurate.

- Document all test results with pass/fail outcomes for each test case.

# 3. Scope

## 3.1 In Scope

The following modules are included in the testing scope:

- Product Catalog — search, category filtering, product display, ratings

- Shopping Cart — add/remove items, quantity update, total calculation

- Wishlist — add/remove, state management

- Checkout — order placement, cart reset, toast confirmation

- UI / Responsiveness — layout on desktop and mobile viewports

## 3.2 Out of Scope

The following are NOT in scope for this test cycle:

- Backend API testing (no backend exists — frontend only)

- Payment gateway integration

- User authentication and login (not implemented in this version)

- Database / data persistence testing

- Security / penetration testing

# 4. Test Items

| # | Module | Description | Priority |
| --- | --- | --- | --- |
| 1 | Product Catalog | Search bar, category filter tabs, product cards with price/ratings | High |
| 2 | Shopping Cart | Add to cart, remove item, update quantity, price total | High |
| 3 | Wishlist | Heart button toggle, add/remove product from wishlist | Medium |
| 4 | Checkout | Place order button, toast notification, cart reset after order | High |
| 5 | UI & Responsiveness | Layout integrity on desktop, tablet, and mobile screens | Medium |

# 5. Test Approach

## 5.1 Testing Types

| Testing Type | Description | Tools |
| --- | --- | --- |
| Manual Testing | Functional testing of all 4 modules by hand | Browser, Test Case Sheet |
| Exploratory Testing | Ad-hoc testing to find unexpected bugs | Chrome DevTools |
| Usability Testing | Verifying UI/UX flow from user perspective | Manual walkthrough |
| Responsive Testing | Testing on different viewport sizes | Chrome DevTools (mobile emulator) |

## 5.2 Test Design Technique

- Equivalence Partitioning — grouping valid and invalid inputs into classes

- Boundary Value Analysis — testing edge values (e.g. qty = 0, qty = 99)

- Decision Table Testing — for cart operations with multiple conditions

- Error Guessing — testing based on common e-commerce bug patterns

# 6. Test Environment

| Component | Details |
| --- | --- |
| Application URL | https://shop-easy-beige.vercel.app/ |
| Application Type | React SPA (Single Page Application) |
| Build Tool | Vite 5.x |
| Deployment | Vercel (auto-deploy on GitHub push) |
| Browser (Primary) | Google Chrome (latest) |
| Browser (Secondary) | Mozilla Firefox, Microsoft Edge |
| OS | Windows 11 / macOS |
| Screen Resolutions | 1920x1080 (desktop), 768x1024 (tablet), 375x812 (mobile) |

# 7. Tools Used

| Tool | Category | Purpose |
| --- | --- | --- |
| Excel / Google Sheets | Test Management | Writing and tracking test cases |
| Chrome DevTools | Debugging | Inspecting elements, console errors, network, mobile emulation |
| Vercel | Deployment | Hosting the live application for testing |
| GitHub | Version Control | Source code and test artifact storage |
| VS Code | Development | Code editor used during development |
| Postman (future) | API Testing | Planned for backend integration testing |

# 8. Test Schedule

| # | Activity | Duration | Target Date |
| --- | --- | --- | --- |
| 1 | Test Plan preparation | 1 day | May 20, 2025 |
| 2 | Test Case writing (all 4 modules) | 1 day | May 21, 2025 |
| 3 | Manual test execution — Product Catalog | 0.5 day | May 22, 2025 |
| 4 | Manual test execution — Shopping Cart | 0.5 day | May 22, 2025 |
| 5 | Manual test execution — Wishlist & Checkout | 0.5 day | May 23, 2025 |
| 6 | Defect logging and retesting | 0.5 day | May 23, 2025 |
| 7 | Final report and GitHub upload | 1 day | May 24, 2025 |

# 9. Roles & Responsibilities

| Name | Role | Responsibilities |
| --- | --- | --- |
| Sonika Deshwal | Developer + Tester | Build application, write test plan, execute test cases, document results |
| Course Instructor (LPU) | Reviewer | Review and evaluate all submitted test artifacts |

# 10. Risks & Mitigations

| Risk | Severity | Mitigation |
| --- | --- | --- |
| No persistent backend — cart resets on refresh | Medium | Test within a single session; document as known limitation |
| Google Fonts may fail to load on slow networks | Low | App still renders with fallback system fonts |
| Vercel deployment goes offline | Low | Test locally using npm run dev as fallback |
| Limited time for full regression testing | Medium | Prioritise High-priority modules first |

# 11. Deliverables

- Test Plan document (this document) — ShopEasy_Test_Plan.docx

- Test Cases spreadsheet — ShopEasy_Test_Cases.xlsx

- Manual test execution results (recorded in the Excel sheet)

- GitHub repository with all artifacts — github.com/sonikadeshwal/ShopEasy

- Live application URL — https://shop-easy-beige.vercel.app/

# 12. Sign-Off

| Role | Name | Date |
| --- | --- | --- |
| Prepared by (Tester) | Sonika Deshwal | 20 May 2025 |
| Reviewed by (Instructor) |  |  |

Document Version: 1.0  |  Project: ShopEasy Electronics Store  |  Course: PEP — Software Testing